**CCaM Kitchen package programme notes 14th September 2025**

**Preconstruction Management Limited**

## Visits

Please allow for 2nr visits, as noted on Stepnell’s programme 2416/PFA03 rev 03 10/09/2025:

* The first, to install extract hoods, starting 10/2/26
* The second, to install and commission all kitchen equipment and extract hoods, starting 20/5/26

## Finalising dates

The dates above are subject to change. The client team will provide at least 4 weeks prior notice of confirmation of the above visit dates.